GIPA Investment Opportunities Mapping Platform

Feature Implementation Brief

Prepared for the Project Manager  ·  Engineering Team  ·  4 September 2026  ·  Prototype build

1.  Executive Summary

The Investment Opportunities Mapping Platform (IOMP) is an application that helps the Ghana Investment Promotion Authority publish investment-ready opportunities, onboard and serve investors, issue tamper-evident certificates, and run the internal review, oversight and compliance workflows that sit behind them.

The prototype now covers the full breadth of the intended scope. Of the six major components, four are delivered end to end (investor onboarding, certificates and anti-forgery verification, investor-to-business matchmaking, and the AI Assistant Chabot), a fifth, internal automation and dashboards, is delivered with two areas still maturing (advanced reporting and an in-app settings console), and the sixth, external system integrations (ORC, GIS, payments), is intentionally staged for a later phase.

The current delivery cycle added an AI knowledge assistant chatbot, an audit-log viewer with CSV/PDF export and a configurable retention policy, an SLA monitoring dashboard with automated breach escalation to assigned reviewers, and a security-hardening pass that introduces response security headers and a strict Content-Security-Policy backed by per-request nonces. The whole platform is protected by 107 automated tests (721 assertions), all passing.

2.  Platform At A Glance

| Indicator | Current position |
| --- | --- |
| Technology | Laravel 12, PHP 8.2, Vite front-end build |
| District registry | 261 districts across 16 regions, seeded and governed by a draft → review → publish workflow |
| Staff workspace | 58 role-gated staff routes spanning oversight, workflow, certificates, investors and reference data |
| Public API | Versioned REST (v1) with JWT auth, OpenAPI 3.1 contract and Swagger UI at /api/documentation |
| AI assistant | Provider-agnostic; offline driver by default, OpenAI-ready with no code changes |
| Access control | Spatie role/permission model with five staff roles and per-permission gating |
| Automated tests | 107 passing (721 assertions) across feature and unit suites |

3.  Scope Overview — Six Components

The table below maps each contracted component to its current delivery status. Green denotes delivered, amber partial, and red planned for a future phase.

| # | Component | Summary | Status |
| --- | --- | --- | --- |
| 1 | Investor onboarding & aftercare | Registration, portal, KYC document review, profiles, match preferences | Delivered |
| 2 | Certificates & anti-forgery verification (MVP) | Signed issuance, PDF + QR artifacts, public token verification, lifecycle | Delivered |
| 3 | Investor-to-business matchmaking | Explainable scoring engine over investor preferences and opportunities | Delivered |
| 4 | External integrations (ORC, GIS, payments) | Registry cross-checks, advanced geospatial queries and payments | Planned |
| 5 | AI assistant (chatbot) | Retrieval-augmented assistant with governed knowledge base and tools | Delivered |
| 6 | Internal automation & dashboards | Dashboards, workflow, SLA, audit, notifications, reference data, RBAC | Delivered |

4.  Component Detail

4.1  Investor Onboarding & Aftercare  —  Delivered

•  Investor self-registration, email verification and a dedicated investor portal.

•  Structured onboarding cases with a seven-state lifecycle (draft, submitted, under review, action required, approved, rejected, withdrawn) and an immutable event history.

•  KYC document upload to private storage with accept/reject review decisions and checksum integrity.

•  Investor profiles and match preferences (sectors, regions, investment range, readiness threshold).

•  Aftercare (post-approval relationship management) is scoped for a later phase.

4.2  Certificates & Anti-Forgery Verification (MVP)  —  Delivered

•  RSA-signed certificates with a canonical payload snapshot and payload hash for tamper detection.

•  Asynchronous PDF and QR-code artifact generation.

•  Public, throttled verification by token, plus a staff verification and evidence trail.

•  Full lifecycle: active, suspended, revoked and superseded, each recorded to a lifecycle-event log.

•  District-scoped staff assignment governs who may act on which certificates.

4.3  Investor-to-Business Matchmaking  —  Delivered

•  A scoring service ranks publicly visible opportunities against each investor’s stored preferences.

•  Signals include preferred sector, preferred region, readiness score and a currency-aware investment range.

•  Results are explainable — each match carries the reasons that produced its score.

•  Exposed to authenticated investors through the JWT-protected API.

4.4  External System Integrations  —  Planned

•  ORC (company registry) cross-checks: a placeholder timestamp exists on verifications; the outbound integration is not yet built.

•  Geospatial: districts carry boundary and centroid data and a Leaflet map renders opportunity points; advanced PostGIS-style queries are a later phase.

•  Payments: not yet in scope for the prototype; no provider is wired.

4.5  AI Assistant (Chatbot)  —  Delivered

•  Retrieval-augmented generation over a governed knowledge base, with citations and strict refusal when no verified context exists.

•  Provider-agnostic: a deterministic offline driver is the default (safe for demos and tests); OpenAI can be enabled purely via configuration.

•  Domain tools surface live sectors, districts, opportunities, onboarding guidance, platform statistics and certificate checks.

•  Administrator knowledge-base management UI, conversation persistence and a configurable retention window with automatic pruning.

4.6  Internal Automation & Dashboards  —  Delivered

•  Staff dashboard with headline metrics, status charts and an overdue review queue.

•  Workflow engine with immutable event trails for districts, opportunities, investors and certificates.

•  SLA monitoring dashboard plus scheduled breach escalation to assigned reviewers (see Section 5).

•  Audit-log viewer with filtering, CSV/PDF export and a configurable retention policy (see Section 5).

•  Reference-data management, role/permission directory and queued email notifications.

•  Maturing: standalone advanced reports and an in-app settings/maintenance console.

5.  Recent Engineering Additions (This Cycle)

5.1  AI Knowledge Assistant

•  Full retrieval pipeline, administrator knowledge management, guest and authenticated conversations, and a daily prune command for stale conversations.

5.2  Audit-Log Viewer, Export & Retention

•  Filterable, permission-gated audit-log viewer over the platform activity trail.

•  One-click CSV and PDF export that respects the active filters, gated by a dedicated export permission.

•  A configurable retention window enforced by a daily scheduled clean-up task.

5.3  SLA Monitoring & Breach Escalation

•  Live dashboard classifying in-review work into breached, at-risk and on-track across approvals, publication and onboarding.

•  An hourly escalation task emails the assigned reviewer when an item breaches its deadline, recording the escalation so reviewers are not re-notified for the same breach.

5.4  Security Hardening

•  Baseline response security headers (anti-clickjacking, MIME-sniffing protection, referrer and permissions policy) and conditional HSTS over HTTPS.

•  A strict Content-Security-Policy with a fresh per-request nonce; former inline event handlers were externalised into first-party scripts so scripts run without unsafe-inline.

•  Production guidance for encrypted, secure session cookies.

6.  Prototype Modules (A–N)

| Module | Scope | Status |
| --- | --- | --- |
| A Public Portal | Landing, search, district and opportunity directories, map, inquiry, PWA shell | Delivered |
| B Authentication & Access | Dual login, password reset, roles, permissions, district-level scoping | Delivered |
| C Region & District Management | 261-district registry, hierarchy, readiness, draft/review/publish | Delivered |
| D Opportunity Management | Structured form, sectors, financials, documents, lifecycle | Delivered |
| E Workflow & SLA | Lifecycle transitions, SLA timers, breach alerts and escalation | Delivered |
| F Geospatial & Investment Map | Leaflet map and district geometry; advanced spatial queries pending | Partial |
| G Investor Inquiries | Public inquiry form, assignment and response status tracking | Delivered |
| H Dashboard & Reports | Dashboard metrics and charts; standalone advanced reports pending | Partial |
| I Audit & Compliance | Actor/time/before-after logging, retention and export | Delivered |
| J Notifications | Email notifications for workflow, inquiry and SLA breach events | Delivered |
| K Settings & Maintenance | Config-driven today; admin settings UI and IP whitelist pending | Planned |
| L API | Versioned REST, JWT auth, OpenAPI 3.1 and Swagger UI | Delivered |
| M Onboarding & Messaging | Investor onboarding delivered; peer messaging pending | Partial |
| N PWA | Service worker, offline fallback and health check | Delivered |

7.  Security & Compliance Posture

•  Role-based access control on every staff route via the Spatie permission model.

•  Comprehensive, queryable audit trail with configurable retention and export for evidence packs.

•  Response security headers, strict CSP with per-request nonce, and conditional HSTS.

•  Eloquent-only data access (no raw SQL), explicit mass-assignment allow-lists and escaped output.

•  Private, validated file uploads with checksum verification and UUID storage names.

•  JWT access tokens with hashed, rotating refresh sessions; purpose-specific API rate limiting.

•  Strong password policies and secrets sourced only from environment configuration.

8.  Quality Assurance

•  107 automated tests (721 assertions) across feature and unit suites, all passing.

•  Static formatting enforced with Laravel Pint; OpenAPI contract linting available.

•  Production asset build verified through Vite.

9.  Delivery Status Summary

| Status | Items |
| --- | --- |
| Delivered | Investor onboarding & KYC, certificates & verification, matchmaking, AI assistant, dashboards & workflow, SLA monitoring & escalation, audit log & export, RBAC, public/investor/staff surfaces, API v1, PWA, inquiries, reference data, notifications, security headers & CSP |
| Partial | Advanced reports & analytics, in-app settings/maintenance console, advanced geospatial queries, peer-to-peer messaging |
| Planned | External integrations (ORC registry, payments), investor aftercare lifecycle, IP whitelist |

10.  Recommended Next Steps

•  Build the standalone reports module (regional distribution, investment by sector, opportunity timeline).

•  Deliver an in-app settings and maintenance console, including IP whitelist and a graceful maintenance toggle.

•  Scope and integrate external systems: ORC registry cross-checks, advanced GIS queries and payments API/Gateway integration -> dependent on the client.

•  Add the investor aftercare lifecycle and, if required, controlled user-to-user administrative messaging -> an add-on for the client.

•  Provide an administrator editor for notification templates -> an add-on for the client.